#### Concept Evaluation Checklist

- Does the change require new PTB, BEV or other international approval?

- Will the change be universal or customer specific?

  - If customer specific, how will the change affect inventory, firmware, manuals, certifications?

- What effects will the change have on other LD products?

  - Customer software such as DNA

  - In-house test software and procedures such as calibration certifications

  - Accessories

  - Systems

  - Manuals

  - Brochures

  - Web site

- Does the change create incompatibilities with other versions?

- Does the change require new CE testing?

- Does the change require new intrinsic safety approval?

- How much QA testing will be required to release the product?

- Does the change need to be prototyped?

  - If yes, what is the expected cost of the prototype?

  - Do Marketing or Sales need prototypes?

  - How many prototypes?

- How does the proposed change affect inventory?

  - What are lead times?

  - Will the change create scrap?

- Will the change require a new printed circuit board, PCB?

- What representative or sales force notification will have to happen?

- What is the market potential for the change?

- What are the anticipated development costs?

- What time constraints are there for accomplishing the change?

- Are all of the necessary resources available to perform the work in the prescribed time frame?

- What are the up-front development costs such as tooling or NRE?

- Are there any recurring costs?

- Will the changes affect the gross margin?

  - If yes, will it necessitate a price change?

- What impact will the allocation of resources have on other projects under development or planned for development?

- Are there other commitments that have already been made that will prohibit or inhibit a re-allocation of resources?

- How will these changes be supported?

- Are there travel and/or training costs?

- Are there any outside vendors for the project?

  - Are they able to meet the time constraints?

  - What are the risks?

- What are the technological risks of the project?

- Is there another way to provide a solution without requiring product development?

- If the project is to solve a customer concern, do we know exactly what the customer’s problem or need is?